**Project: Woodson Park Academy & YMCA-ELC**

**Week Ending: August 9th, 2019**

**THIS WEEK:**

* Demo crew to continue with demo
* Tree haul off continues
* Tire removal

 

 ****

**NEXT WEEK – August 12 thru August 16:**

* Demo continues
* Storm drain structures to be delivered
* Mulch haul off
* Grading and utility to mobilize

**PAYMENT STATUS:**

* Gmp#1 $3,703,488.00
	+ Paid to date amount $0.00
* GMP#2 $28,686,295.00
	+ Paid to date amount $0.00

**SCHEDULED DATE OF SUBSTANTIAL COMPLETION**

* WPA – September 28, 2020
* YMCA-ELC - September 16, 2020

**PREPARED BY:**

* **Matt Dauber, Carroll Daniel Construction Co.**